Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-4968 |
| Project Name | Script - controlled ACL - Restrict Record Access Based On Field Value |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | ACL Configuration | USN-1 | As an administrator, I can create a controlled ACL to restrict record access based on a field value. | 3 | High |  |
| Sprint-1 |  | USN-2 | As an administrator, I can identify the target table and field used for record-access control. | 2 | High |  |
| Sprint-2 | Scripted Access Control | USN-3 | As an administrator, I can use a script condition to check the value of the selected field before granting access. | 3 | High |  |
| Sprint-2 |  | USN-4 | As an administrator, I can allow access only when the record field value satisfies the defined condition. | 2 | High |  |
| Sprint-3 | Record Security Validation | USN-5 | As an administrator, I can restrict unauthorized users from accessing records when the field value does not meet the condition. | 3 | High |  |
| Sprint-3 |  | USN-6 | As an administrator, I can test the ACL with records having different field values. | 2 | Medium |  |
| Sprint-4 | Testing and Documentation | USN-7 | As an administrator, I can verify that authorized users can access permitted records without affecting other records. | 3 | Medium |  |
| Sprint-4 |  | USN-8 | As an administrator, I can document the scripted ACL condition and expected access behavior. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 5 | 29 Oct 2022 |
| Sprint-2 | 5 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 5 | 05 Nov 2022 |
| Sprint-3 | 5 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 5 | 12 Nov 2022 |
| Sprint-4 | 5 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 5 | 19 Nov 2022 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let's calculate the team's average velocity (AV) per iteration unit (story points per day)

AV = sprint duration / velocity = 20 / 10 = 2

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts