Script - controlled ACL - Restrict Record Access Based On Field Value

Team ID: SWTID-2026-4968

A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

1- Very Easy task

2- Normal task

3- Moderate task

5- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Requirement Analysis (Epic 1)

Identify target table and records (USN1) 2

Identify field value for access control (USN2) 1

ACL Design (Epic 2)

Define read access condition (USN3) 3

Define role and user criteria (USN4) 3

Design scripted condition logic (USN5) 3

Total Story Point in Sprint 1= 2+1+3+3+3=12

Sprint 2

Scripted ACL Implementation (Epic 3)

Create controlled ACL rule (USN6) 2

Add field-value based script condition (USN7) 2

Test allowed record access (USN8) 2

Test restricted record access (USN9) 4

Validation and Documentation (Epic 4)

Validate ACL behavior for different field values (USN10) 5

Documentation (Epic 5)

Document the ACL logic and expected access result (USN11) 5

Total story Point in Sprint 2= 2+2+2+4+5+5=20

Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Velocity= Total Story Points Completed / Number of Sprints

Total story Points= 12+20=32

No of Sprints= 2

Velocity =32/2

16(Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.